May 18, 2025
Meeting May 18, 2025 at 21:00 SAST
Meeting records Transcript

Summary
Phutheho Mtloung reported progress on their feature implementation but noted visual updating issues due to state management, while Suhail Seedat completed button routing and Bongani Nhlapo debugged product fetching. Muaaz Bayat focused on merging code for tomorrow's marking, emphasizing that unfinished work will not be included. The team discussed documentation requirements, the impracticality of extensive documentation before the deadline, the necessity of UML diagrams and well-formatted user stories, and Phutheho Mtloung outlined the scrum methodology criteria for marking, including meeting attendance, documentation, user stories, UML usage, software implementation with complete user stories, continuous integration, and a sprint release. Participants like Muaaz Bayat, Phutheho Mtloung, and Suhail Seedat discussed providing user stories and UML, aiming for code coverage, and creating documentation based on meeting records.

Details
Feature Progress Phutheho Mtloung reported on their feature implementation, stating that the core functionalities are built, but there are issues with the visual updating of data due to potential state management conflicts. Phutheho believes this should be resolved by organizing the sequence of states, aiming to deliver an improved version soon and the more complex part possibly after the meeting.
Other Tasks and Debugging Suhail Seedat mentioned completing the store button routing and is available for extra tasks before studying. Bongani Nhlapo has been debugging their component for a long time, facing issues with fetching products and the order schema, but sees some progress despite needing to study for a test (00:01:13).
Sprint Preparation Muaaz Bayat has been merging code and preparing for tomorrow's marking, noting that some merges are still pending, but they will work with what is available. Muaaz confirmed that unfinished work by tomorrow morning will not be included in the marking (00:02:21).
Documentation Discussion Phutheho Mtloung initiated a discussion about the format of documentation needed for the team, suggesting it could help with potentially missed marks and should include technical details. Suhail Seedat inquired about the requirements for the documentation and presentation (00:03:21).
Time Constraints and Prioritization Muaaz Bayat believes that creating extensive documentation before tomorrow is not feasible due to the need to track and merge code. Muaaz suggested focusing on making the existing interface more obvious with buttons and routing instead of merging new features before the deadline (00:04:33).
UML and User Stories Phutheho Mtloung raised the need for a UML diagram and clarified the requirements for user stories, noting that while the number isn't specified, they need to be present, correctly formatted, divided into tasks, assigned, and tracked. Muaaz Bayat and Phutheho Mtloung agreed on the importance of UML, with Phutheho offering to create sequence diagrams based on the user stories if everyone provides them (00:04:33) (00:07:37).
Scrum Methodology and Marking Criteria Phutheho Mtloung outlined the scrum methodology criteria for excellent marks, which includes proof of all five meetings, created documentation, and user stories with all tasks assigned and statuses tracked. They also discussed the architecture criterion requiring perfect use of UML, and the software implementation criteria needing at least four complete user stories for a good mark and a viable product with all core functionality for excellent (00:06:34). Continuous integration with deployment to Azure and a sprint release was also mentioned (00:07:37).
Individual Contributions and Next Steps Muaaz Bayat requested that everyone with a user story provide the UML for it (00:07:37). Phutheho Mtloung requested everyone to send their completed user stories to facilitate the creation of sequence diagrams, given time constraints (00:08:43). Phutheho also mentioned checking Linear for five user stories and aiming for at least 80% code coverage. Suhail Seedat offered to create the documentation upon receiving meeting pictures and transcripts from Muaaz Bayat (00:09:37).

Suggested next steps
Phutheho Mtloung will try to create sequence diagrams for the user stories based on five user stories checked in Linear.
Suhail Seedat will create the documentation.

May 17, 2025
Meeting May 17, 2025 at 21:34 SAST
Meeting records Transcript

Summary
Phutheho Mtloung described a pull request for updating statuses, and Suhail Seedat inquired about project documentation and provided an update on their pull request for routing sellers. Capital and Mpumelelo Ntobi gave individual progress updates on their respective tasks, while Muaaz Bayat shared their progress on the dashboard and reporting. The team discussed code coverage, and Yanga Peter reported progress on the card model. Participants included Phutheho Mtloung, Muaaz Bayat, Suhail Seedat, Capital, Mpumelelo Ntobi, and Yanga Peter, who discussed pull requests, project documentation (specifically updating the README and considering UI help buttons), individual progress on various features and bug fixes, code coverage issues, and the card model functionality in preparation for showcasing their work.

Details
Pull Request Discussion Phutheho Mtloung described a pull request that would add a dropdown menu for updating statuses. Muaaz Bayat thought it sounded good. Suhail Seedat mentioned having a pull request ready for routing sellers to their stores and asked about additional tasks for the next day. Muaaz Bayat said they would get back to Suhail Seedat in the morning after reviewing current pull requests (00:00:56).
Project Documentation Suhail Seedat inquired about the need for a presentation or report on their work. Phutheho Mtloung felt there should be formal documentation of the project (00:00:56). Muaaz Bayat initially questioned if Lucky (presumably a supervisor) required a submission but then considered the need for documentation to guide Lucky on where to look within the deployed project (00:01:46). The team agreed to start by updating the README file with project functionality and then consider adding user-focused help buttons in the UI for better intuitiveness (00:03:21).
Individual Progress Updates Capital reported being slower due to writing commitments but would aim to submit a pull request the following morning. Mpumelelo Ntobi was debugging failing tests preventing the creation of a pull request (00:05:19). Muaaz Bayat identified a known issue with an order test not cleaning up properly but noted that Mpumelelo Ntobi seemed to be facing a different problem (00:06:29). After discussion, Muaaz Bayat clarified that failing tests should not block pushing code and advised Mpumelelo Ntobi to try again (00:07:38). Mpumelelo Ntobi confirmed progress on storage bucket setup and was working on image resizing. Muaaz Bayat provided an update on their own progress, stating the dashboard and reporting were done, and they were merging pull requests and cleaning up conflicts in preparation for Monday (00:08:38).
Code Coverage and Final Touches Mpumelelo Ntobi noticed the code coverage badge on the README had dropped to 9% (00:09:35). Muaaz Bayat explained that this likely occurred because a recently merged pull request had failing tests, and the badge reflects the latest merge, but the coverage will improve with the next successful merge (00:10:22). Yanga Peter reported that the model for adding cards was working correctly, but only for logged-in users, and they planned to submit a pull request that night. Muaaz Bayat commended the team's progress and encouraged them for the final push before showing their work to Tendo (00:11:15).

Suggested next steps
Phutheho Mtloung will create a pull request to merge the functionality for updating statuses via a dropdown and later attempt the other pull request.
Muaaz Bayat will inform Suhail Seedat in the morning about potential additional tasks.
The group will update the readme to reflect the app's functionality.
Muaaz Bayat will work on the UML diagrams tomorrow.

May 15, 2025
Meeting May 15, 2025 at 21:08 SAST
Meeting records Transcript

Summary
Suhail Seedat made progress on their second ticket but needs guidance on hiding the "my store" button from non-sellers, while Muaaz Bayat reviewed and will merge Suhail Seedat's first ticket after initial test failures. Phutheho Mtloung started the order component and discussed order generation after payment, and Mpumelelo Ntobi faced a blocker on their first ticket due to database capacity, which Muaaz Bayat will investigate after merging. Yanga Peter completed their model feature but has a bug to fix, and Capital clarified the nature of the seller-specific task list. The team discussed upcoming academic deadlines, and Muaaz Bayat outlined their tasks including merging pull requests, addressing the database issue, and preparing cleanup tickets.

Details
Suhail Seedat's Second Ticket Suhail Seedat reported being mostly done with their second ticket, where a logged-in seller can click the "my store" button on the homepage. Suhail Seedat needed guidance on hiding this button from non-sellers. Phutheho Mtloung suggested looking at how the dashboard buttons were handled, and Muaaz Bayat advised checking the header component for similar logic that fetches user data and renders components based on the user's role (00:01:06).
Review of Suhail Seedat's First Ticket Muaaz Bayat reviewed Suhail Seedat's first pull request, which involved adding an inventory report API and a front-end button for a CSV file. Muaaz Bayat noted that the backend tests were previously failing but the code looked good and would be merged (00:02:01). Suhail Seedat clarified that the button creation for the "my store" functionality was complete, but the hiding logic was still pending (00:02:54).
Upcoming Deadlines and Tasks The team discussed upcoming deadlines, noting a PC practical exam on the following Tuesday, May 20th, covering chapters 4 and 5 (00:02:54). The SD project assignment is due on May 24th (00:04:45). Muaaz Bayat mentioned plans for background grooming and a final push before their Monday meeting (00:02:54).
Phutheho Mtloung's Order Component Phutheho Mtloung started working on an order component and inquired about the automatic generation of orders, specifically after payment success (00:04:45). Muaaz Bayat explained that order creation with the total is implemented, but adding line items to order items in the backend still needs to be done (00:05:42). Muaaz Bayat suggested that Phutheho Mtloung could then create the view order detail page. Phutheho Mtloung also mentioned a previous issue with editing products but prioritized completing the orders component first (00:06:48).
Mpumelelo Ntobi's Blocker and Database Capacity Mpumelelo Ntobi was still working on their first ticket, encountering a blocker related to inserting file links into the product table on Azure due to reaching the data storage limit in Neo. Muaaz Bayat suggested merging the current work might resolve the issue (00:08:22). They discussed the possibility of paying for increased database capacity as an easier solution than migrating the entire database (00:09:38). Muaaz Bayat decided to merge the pull request and inform the team of the outcome (00:10:44). Mpumelelo Ntobi's next task involves resizing images to 50x50 (00:09:38).
Yanga Peter's Model Feature and Capital's Task List Yanga Peter finished their second ticket, the model feature, but needs to create a pull request and fix an issue with adding to the cart (00:11:41). Capital completed the front-end part of their second ticket and was starting on the backend, initially planning to create a database table for seller-specific tasks (00:12:45). Muaaz Bayat clarified that the "task list" is actually a view of the unfulfilled orders for a specific store within the orders table, not a separate to-do list (00:13:53). Capital understood the clarification and will proceed accordingly (00:16:51).
Muaaz Bayat's Updates and Upcoming Tasks Muaaz Bayat finished the dashboard and needs to merge several pull requests (00:16:51). They plan to address the database issue for Mpumelelo Ntobi and then work on allowing fake payment details for store payments (00:17:38). Muaaz Bayat will assign small cleanup tickets before Monday to increase code commits and improve the user interface. The team will also address the UML diagrams after Monday (00:18:54). Muaaz Bayat reminded everyone about a mandatory meeting scheduled for the next day, Friday (00:20:07).

Suggested next steps
The group will advise Suhail Seedat on hiding the 'my store' button from non-sellers by checking the header component for dashboard button logic.
Muaaz Bayat will assign another ticket to Suhail Seedat.
Phutheho Mtloung will add line items to order items with a create request in the backend and create a get request to build the 'view order in detail' page.
Yanga Peter will fix the 'add to cart' functionality for their model feature and then create a pull request.
Capital will develop the backend for their second ticket to display unfulfilled orders for a seller from the last 24 hours using the existing orders table.
Muaaz Bayat will enable the store payments feature to accept fake details for a test checkout process.
The group will refine the UML diagrams after Monday to ensure accuracy for the current sprint.