# Project Meeting Summary
Team: Phutheho Mtloung, Muaaz Bayat, Mpumelelo Ntobi, Suhail Seedat, Yanga Peter, Bongani Nhlapo
Date Range: April 13 – May 2, 2025

## April 13, 2025
Focus: Initial project discussion, scope, and setup
- Finalized project scope and tech stack (React, Tailwind).
- Allocated tasks: front-end repo setup (Muaaz), UML design (Phutheho).
- Planned early user stories: product viewing, search, static pages.

## April 16, 2025
Focus: User story prioritization and workflow
- Prioritized front-end tasks; core backend tasks identified (create/view store).
- Adopted Kanban workflow with shared backlog managed by Muaaz.
- Phutheho to design UML sequence diagrams based on prioritized stories.

## April 18, 2025
Focus: Design document and UML diagrams
- Mapped 4+1 architectural views to project components.
- Completed sequence diagrams for viewing products, creating stores, searching.
- Static pages deferred until core functionality complete.

## April 19, 2025
Focus: Backend progress and task reassignment
- Backend API tests underway for store and product management.
- Updated UML diagrams reflecting latest design decisions.
- Planned front-end integration after backend stabilization.

## April 30, 2025
Focus: Progress updates, technical issues, and task assignments
- Mpumelelo Ntobi near completion of creator store page.
- Muaaz Bayat coordinating task lists for ticket and dependency management.
- Troubleshot image deployment and product fetching issues.
- Bongani Nhlapo reassigned to homepage components (store & gallery).
- Phutheho Mtloung updated database with new tables, relations, sample data; to share credentials.
- Emphasized design simplicity and backend workflow harmony.
Next Steps:
- Muaaz to investigate image deployment caching issues.
- Suhail to create checkout page with API calls and redirection.
- Bongani to develop homepage components.
- Phutheho to share updated database credentials.

## May 2, 2025
Focus: Pull request timelines, code coverage, deployment, API integration
- Suhail styling Twitter pages; PR due by end of day.
- Bongani facing OS issues; PR due next evening.
- Mpumelelo finalizing touchups; PR expected today.
- Phutheho completed products page basics; addressing reload and routing; PR by next day.
- Urged all PRs submitted promptly to prevent conflicts due to overlapping file edits.
- Deployment inconsistencies addressed; possible cached variables fixed by Mo.
- Code coverage low due to testing dependencies; urgent goal set for minimum 50%, aiming for 80%.
- API integration ongoing; Mpumelelo working on second DB update; database credentials to be shared.
- Stores table verified working.
Next Steps:
- Suhail to finalize Twitter page styling and submit PR tonight.
- Bongani to fix project running issues and submit PR by tomorrow evening.
- Mpumelelo to complete touchups and submit PR today.
- Phutheho to send second database credentials today.