📝 Combined Meeting Notes
Dates: April 13, 16, 18, and 19, 2025
Attendees: Phutheho Mtloung, Muaaz Bayat, Mpumelelo Ntobi

🔹 April 13, 2025
✅ Focus:
Initial project discussion and setup.
Task allocation for the design document and front-end setup.
🧾 Key Points:
- Muaaz Bayat and Phutheho Mtloung discussed finalizing the project scope.
- Agreed to begin with the design document and UML diagrams.
- Muaaz would set up the front-end repo, while Phutheho would handle UML and task breakdown.
- Chose React and Tailwind for the front-end stack.
- Discussed early user stories like viewing a product, searching, and basic navigation.
- Agreed to have static pages (FAQ, About, Terms) handled later to fill easy front-end tasks.

🔹 April 16, 2025
✅ Focus:
User story prioritization and development process planning.
Selected manageable back-end tasks.
Agreed on a Kanban workflow.
🧾 Key Points:
- Decided to prioritize front-end work to meet time constraints.
- Chose “create store” and “view store” as core back-end tasks.
- Other important user stories:
  - Homepage (view/search products)
  - Seller (create store, add product)
  - Admin (manage stores: delete, ban, edit)
  - 404 page and static pages
- Kanban approach adopted: No fixed task assignments, everyone pulls from a shared backlog managed by Muaaz Bayat.
- Tasks will be tracked as: unstarted, in progress, done.
- Phutheho will begin reviewing and designing UML sequence diagrams, following the 4+1 architectural view model.

🔹 April 18, 2025
✅ Focus:
Finalized design document structure.
Clarified use of UML and 4+1 views.
Broke down user stories into diagrams.
🧾 Key Points:
- Discussed how each of the 4+1 views would map to the project:
  - Use Case View: Focus on homepage, seller, and admin interactions.
  - Logical View: Components like product, store, and user models.
  - Process View: Front-end and back-end responsibilities.
  - Development View: Folder and module structure.
  - Physical View: Deployment setup (e.g., Firebase, Netlify).
- Finalized sequence diagrams for:
  - Viewing a product
  - Creating a store
  - Searching for products
- Confirmed that static pages would be handled last, after core tasks.
🛠️ Action Items:
Task	Responsible	Status
Set up front-end repo	Muaaz Bayat	✅ Done
Draft design doc outline	Phutheho Mtloung	✅ Done
Create user stories	Team	✅ Done
Create sequence diagrams	Phutheho Mtloung	⏳ In Progress
Set up Kanban board	Muaaz Bayat	✅ Done
Add backlog tasks	Muaaz Bayat	⏳ Ongoing

🔹 April 19, 2025
✅ Focus:
Backend development progress and task reassignment.
Writing tests for API endpoints.
Completing UML design views.
🧾 Key Points:
- Discussed progress on backend API tests for store creation and product management.
- Task reassignments made to balance workload across the team.
- Reviewed and updated scenario, logical, class, and deployment diagrams.
- Planned next steps for completing remaining design documents and starting front-end integration.